FINWORLD SIM

Financial Simulation & Security Testing Engine

Complete Project Roadmap & Implementation Summary

Based on the FinWorld Sim Project Master Document v0.1 (22 August 2026)

# 1. What We Are Building

FinWorld Sim is a reproducible, configurable financial-world simulator. Stateful synthetic agents generate normal financial behaviour over time; controlled fraud/financial scenarios alter that behaviour; the engine records ground truth; and researchers/developers can benchmark detection systems against the resulting environment.

The purpose is primarily to build a technically deep resume/interview project: simulation, OOP, data structures, probability, databases, APIs, testing, ML evaluation, performance engineering and eventually distributed systems.

# 2. What Success Looks Like

A working simulation engine that creates a coherent financial population and evolves it over time.

At least 1–2 controlled financial/fraud scenarios with explicit ground truth.

A calibration/validation framework showing where synthetic behaviour matches or differs from reference statistics.

Baseline detection models that can be evaluated on the same reproducible simulation runs.

Strong unit, integration, property-based, statistical and performance tests.

A benchmarkable system where scale, runtime, throughput, bottlenecks and trade-offs are measured rather than claimed.

It is NOT intended to be a digital twin of the economy, a predictor of real people, a replacement for bank fraud systems, or a consumer app in the initial build.

# 3. Core Design Philosophy

Model the system, not human consciousness: simulate financially relevant state and behaviour, not complete human lives.

Synthetic data is synthetic: calibrate and validate it against trustworthy aggregate references where possible.

Engine first, UI later: the simulation and experimentation framework are the core deliverables.

Learn while building: AI can assist, but the two developers must understand and defend the architecture/code.

Kill early: each phase has feasibility gates.

No infrastructure-first development: do not add Kafka/Kubernetes/microservices until measurements justify them.

# 4. High-Level Architecture

User/Experiment → Configuration → Simulation Manager → Population Generator + Behaviour Engine + Scenario Engine → Event Scheduler → Event Processor → State/Ledger + Transaction Log → Storage → Statistics/Graph/Ground Truth → Evaluation Framework → Detection Models.

Start as a modular monolith with clean internal boundaries. Distributed components are introduced only if profiling or an explicit learning objective creates a reason to do so.

# 5. Technology Stack

| Layer | Initial choice | Purpose |
| --- | --- | --- |
| Language | Python | Core simulation and scientific ecosystem |
| Numerical/statistics | NumPy, SciPy, pandas/Polars | Sampling, distributions, analysis, validation |
| Simulation | Custom discrete-event core; optional SimPy/Mesa | Learn and control simulation mechanics |
| ML | scikit-learn; LightGBM/XGBoost later | Baseline detector benchmarking |
| Graph | NetworkX initially | Graph analytics without premature graph infrastructure |
| Database | PostgreSQL | Persistent state, consistency and analytics |
| Large outputs | Parquet + file/object storage | Efficient generated datasets |
| API | FastAPI | Experiment control/retrieval after core works |
| Streaming | Local queue first; Kafka/Redpanda later | Async/event streaming only when justified |
| Caching | Redis later | Only if a real caching/state need appears |
| Containerisation | Docker/Docker Compose | Reproducible environments |
| Frontend | None initially; Streamlit/Plotly or React later | Visualization after engine is stable |
| Deployment | Local first; cloud later | Keep debugging simple during core development |

# 6. Core Data Model

| Entity | Important fields / role |
| --- | --- |
| Person | id, archetype, income, employment status, spending profile, risk profile, recurring obligations |
| Account | id, owner_id, bank_id, balance, account_type |
| Merchant | id, category, location, average ticket size, volume profile |
| Transaction | id, timestamp, source account, destination account, amount, type, channel, metadata |
| Event | id, timestamp, actor, event type, parameters, causal parent, scenario_id |
| SimulationRun | id, seed, engine version, configuration hash, start/end time, metrics |

Financial consistency is a hard invariant: balance(t+1) = balance(t) + inflows − outflows. No debit occurs without sufficient funds unless overdraft/credit is explicitly modelled. Transfers affect both sides, event ordering is deterministic under a fixed seed, and scenario-generated fraud must retain traceable ground-truth metadata.

# 7. Behaviour Model

| Layer | Examples | Initial approach |
| --- | --- | --- |
| Deterministic/recurring | Salary, rent, EMI | Rules/schedules |
| Statistical | Grocery amount, food frequency, merchant choice | Empirical or parametric distributions |
| Conditional | Spending changes with disposable income/balance | Conditional probabilities/functions |
| Scenario-driven | Account takeover, salary delay, mule behaviour | Scenario state transitions |
| Adaptive (later) | Attacker changes tactics after detection | Only after baseline system works |

Use archetypes such as student, early-career professional, mid-career professional, family household, high-income professional, small-business owner and retiree. These are modelling categories, not claims about real people. Variables must have dependencies (e.g., rent depends on income/location; discretionary spending depends on disposable income; payment frequency depends on lifestyle).

# 8. Simulation Mechanics

Load configuration.

Seed deterministic random number generators.

Generate population and parameters.

Initialize accounts, balances and obligations.

Schedule recurring and conditional events.

Pop the next event from the priority queue.

Evaluate behaviour and scenario conditions.

Validate the event against state/business rules.

Apply the ledger/state transition.

Record the event and ground-truth metadata.

Schedule new future events.

Repeat until the simulation horizon.

Export data, metrics, graph information and validation results.

Use discrete-event simulation: time jumps to the next relevant event rather than iterating through every second or millisecond. The initial scheduler should use a priority queue.

# 9. Complete Phase Roadmap

## Phase 0 — Feasibility & Competitor Teardown (Days 1–14)

Inspect IBM AMLSim, PaySim, BankSim and AMLNet.

Build a source-backed comparison matrix.

Identify the exact problem/capability gap we want to demonstrate.

Build a tiny 10–50-agent financial state simulator.

Determine whether normal behaviour can be coherent before adding fraud.

Stop/reframe if the idea is redundant or not tractable.

Gate: coherent tiny world + explainable events + defensible project direction.

## Phase 1 — Core Financial World (Weeks 3–5)

Implement Person, Account, Merchant and Bank/world state.

Create 2–3 archetypes.

Add parameter dependencies.

Add recurring obligations.

Implement discrete-event scheduling.

Implement ledger/balance consistency.

Scale from roughly 10 to 100–1,000 agents.

Produce basic statistical plots.

Gate: 100–1,000 agents still behave coherently; balances and distributions remain valid.

## Phase 2 — Persistent Simulation System (Weeks 6–8)

Design PostgreSQL schema for agents, accounts, transactions, events, runs and scenarios.

Persist simulation events and state.

Add reproducible run metadata.

Store seed, configuration hash and engine version.

Export/derive transaction graphs.

Profile CPU, memory, database and event processing.

Optionally expose a FastAPI control surface after the core is stable.

Gate: simulations can be stored, reproduced and queried; bottlenecks are measurable.

## Phase 3 — Scenario Engine (Weeks 9–10)

Implement Account Takeover first.

Define an explicit intervention timeline.

Change agent state/behaviour rather than simply appending fraudulent rows.

Record causal ground truth.

Move scenario parameters into declarative configuration.

Measure scenario fidelity.

Gate: a scenario produces traceable behavioural change and exact labels.

## Phase 4 — Detector Benchmark (Weeks 11–12)

Implement a rule-based baseline.

Implement Isolation Forest.

Implement LightGBM/XGBoost.

Evaluate precision, recall, F1, PR-AUC, false-positive/alert burden and detection latency.

Check temporal leakage.

Run detectors across reproducible simulation configurations.

Gate: at least one detector produces meaningful, interpretable differences across scenarios.

## Phase 5 — Second Scenario + Graph Complexity (Weeks 13–14)

Implement Money Mule Network.

Model coordinated accounts with partially normal behaviour.

Build NetworkX graph analytics.

Generate network-based features.

Compare tabular/temporal signals against graph signals.

Measure whether network structure adds detection value.

Gate: second scenario works and graph information can be evaluated experimentally.

## Phase 6 — Engineering Hardening (Weeks 15–16)

Containerise with Docker.

Expand unit/integration/property/statistical tests.

Profile and optimise bottlenecks.

Introduce parallel execution only where justified.

Perform load measurements.

Clean up documentation and reproducibility package.

Gate: clean, reproducible, benchmarkable project suitable for GitHub/resume/interviews.

## Months 5–6 — Optional Extensions

Adaptive attackers.

Distributed simulation.

Realistic payment-system workload generation.

Public web execution.

India-focused calibration.

Plugin architecture/scenario marketplace.

GNN/graph ML.

Natural-language/LLM scenario configuration.

Only pursue extensions after the core is complete and there is a clear engineering/research reason.

# 10. First Two Weeks — Exact Execution Plan

| Days | Work | Output |
| --- | --- | --- |
| 1–2 | Competitor teardown; inspect AMLSim, PaySim, BankSim, AMLNet; build comparison matrix. | research/comparison matrix |
| 3–4 | Define 10 people, 3 merchants, 1 bank; model balance, income, obligations, preferences. | tiny financial world |
| 5–7 | Deterministic seeding; person state; salary; recurring expense; stochastic purchase; balance update; event queue; transaction log. | manual working prototype |
| 8–10 | 2–3 archetypes; 10–50 agents; conditional spending; plots; impossible-state checks; repeatability test. | coherent population |
| 11–14 | First kill gate: behaviour coherence, explainable events, defensible project gap. | go/no-go decision |

# 11. First CLI Milestone

python -m finworld.simulate --population 50 --days 90 --seed 42 --scenario none

Expected first outputs:

outputs/agents.parquet

outputs/accounts.parquet

outputs/transactions.parquet

outputs/events.parquet

outputs/run.json

outputs/metrics.json

# 12. Testing Strategy

Unit tests: domain objects, ledger operations, event handlers and configuration validation.

Integration tests: full simulation runs and persistence/API flows.

Property-based tests: balance conservation, valid IDs, valid states, no impossible transactions.

Statistical tests: distributions, correlations, temporal behaviour and calibration.

Performance tests: runtime, events/sec, transactions/sec, memory and database throughput.

Reproducibility tests: same configuration + seed + engine version should reproduce the same world.

# 13. Calibration & Realism

Synthetic data is never 'true'; it is calibrated. The project should use trustworthy aggregate references rather than private customer-level data.

NPCI UPI statistics: payment volume/value and Indian payment ecosystem context.

RBI statistical publications: banking/payment aggregates, deposits, credit and financial-system context.

Government of India datasets: demographic/economic and financial-inclusion context.

World Bank/IMF: broad macro-level calibration where needed.

Archive source dates/versions used for reproducibility and label all generated data as synthetic.

Potential validation measures include Kolmogorov-Smirnov or Wasserstein distance, correlations, temporal-pattern similarity and graph structural statistics. Do not collapse these into an arbitrary single 'realism score' without justification.

# 14. Fraud/AML Scenarios

## Account Takeover

Normal user behaviour.

Credential/account compromise at a defined simulation time.

State transition.

Optional new device/beneficiary.

Abnormal transfer pattern.

Cash-out/attacker destination.

Exact ground-truth labels.

## Money Mule Network

Source → Mule A → Mule B → Mule C → Cash-out

Mule accounts should remain partially normal so detection depends on temporal and network context instead of one absurd transaction.

## Scenario DSL (later)

Longer-term scenarios should be declarative: targets, attack type, timing, intensity, behaviour modifications and expected ground truth.

# 15. Detector Benchmark

| Detector | Purpose |
| --- | --- |
| Rule-based | Human-readable baseline |
| Isolation Forest | Simple unsupervised anomaly baseline |
| LightGBM/XGBoost | Strong tabular supervised baseline |
| Graph model (later) | Test whether network structure adds value beyond tabular/temporal features |

Primary metrics: precision, recall, F1, PR-AUC, false-positive rate/alert burden, detection latency, per-scenario performance and robustness under changed population distributions.

# 16. Graph Layer

Nodes: person, organisation, account, merchant.

Edges: OWNS, PAYS, TRANSFERS_TO, WORKS_FOR, MERCHANT_OF, CASHES_OUT.

Every relationship/event can carry a timestamp and optional scenario label.

Start with NetworkX or derive the graph from PostgreSQL.

Do not introduce Neo4j/a graph database just because graph ML sounds impressive; measure the need first.

# 17. Later Backend & Scale

PostgreSQL: persistence, indexes, transactions, isolation, query plans, bulk insert and partitioning.

FastAPI: experiment creation/control and result retrieval after the simulation core works.

Parquet: efficient large generated outputs.

Kafka/Redpanda: only if high-throughput asynchronous event streaming becomes a measured requirement.

Parallel/distributed execution: only after profiling identifies CPU or throughput bottlenecks.

Docker/Docker Compose: reproducible environments and deployment.

# 18. What NOT to Learn/Build Upfront

Kubernetes

Microservice architecture

LLM agents

Graph neural networks

Advanced cloud architecture

High-end distributed storage

Kafka before a measured need

Frontend before the engine is correct

The rule is simple: a technology should enter the project because the project creates a reason for it, not because the technology looks good on a resume.

# 19. Team Division

| Area | Primary owner | Shared |
| --- | --- | --- |
| Simulation architecture | You | Both |
| Behaviour/statistical modelling | You | Both |
| Scenario/ground truth | You | Both |
| ML evaluation | You | Both |
| Backend/API | Partner | Both |
| PostgreSQL/data pipeline | Partner | Both |
| Docker/infra/performance | Partner | Both |
| Testing | Both | Both |
| Documentation/research | Both | Both |

Do not permanently become 'AI person' and 'backend person'. Both developers should be able to explain the full architecture and defend major engineering decisions.

# 20. Skills This Project Will Teach

| Skill | Where it appears |
| --- | --- |
| Probability & statistics | Behaviour modelling and calibration |
| Agent-based modelling | Population, state, interactions and behaviour |
| Discrete-event simulation | Event queue, simulation clock and state transitions |
| Data engineering | ETL, schemas, Parquet, batching and validation |
| Advanced SQL/PostgreSQL | Indexes, transactions, isolation, query plans, bulk insert, partitioning |
| Event-driven systems | Producer/consumer, retry, idempotency, DLQs, ordering |
| Concurrency/parallelism | Worker pools, partitioning and simulation scaling |
| Testing | Unit, integration, property-based, statistical and performance tests |
| ML evaluation | Class imbalance, PR-AUC, thresholds, false-positive burden, temporal leakage |
| Distributed systems | Scaling, backpressure, consistency, partitioning and observability |

# 21. Resume / Interview End Goal

Do not describe it generically as an 'AI-powered fintech platform.' Quantify the actual system.

Simulation scale: number of agents/events/transactions.

Reproducibility: deterministic seeds/configuration/versioning.

Simulation fidelity: measured distribution/temporal/graph validation.

Scenarios: controlled account takeover and money-mule experiments.

Detector benchmarking: PR-AUC, recall, precision, false-positive burden and latency.

Engineering performance: throughput, runtime, database/query improvements and bottleneck analysis.

Example final framing (replace every number with measured results): Built a configurable agent-based financial simulator generating millions of reproducible transactions across stateful agents; implemented controlled fraud scenarios with causal ground truth and benchmarked rule-based, anomaly-detection and gradient-boosting models; profiled and optimised event/database processing as simulation scale increased.

# 22. Feasibility Gates / Kill Criteria

Gate A — Tiny world: can 10–50 agents produce coherent 30–90 day histories with correct balances?

Gate B — Scaling: can 100–1,000 agents preserve intended statistical relationships?

Gate C — Scenario transition: can a scenario alter future behaviour in a traceable way?

Gate D — Evaluation: can at least one detector produce meaningful differences across scenarios?

Gate E — Differentiation: can we articulate a specific capability that is materially useful/different?

Kill/reframe if the abstraction is already solved, the tiny model requires unmanageable rules, calibration evidence is too weak, proprietary data is essential, or the scope prevents the core from working.

# 23. Final Build Order — One-Line Version

Research → tiny world → ledger → event engine → behaviour → reproducibility → PostgreSQL → scenario engine → ground truth → detector benchmark → graph analytics → performance hardening → optional distributed/advanced extensions

# 24. The Rule for Every Step

Need appears in project → learn the concept → implement it manually → test with a tiny example → integrate → measure → document the trade-off.

The project is complete when the core simulator is correct, reproducible, calibrated/validated, scenario-capable, benchmarkable, well-tested and measurable. Everything beyond that is optional.